// PREREQ — Word Import Template

// Fill in the scaffold below, then in PREREQ choose “Import a plan” and upload this file — or copy the lines and paste them into the dialog.

// Lines starting with // are comments — the importer ignores them. Everything missing gets a sensible default; the project is always created.

// How each line imports

// Project: <name> — names the project.

// Phase: <name> — groups the deliverables below it.

// 1. <deliverable> — a numbered (or plain) line is a deliverable.

// - <activity> — 5d — a dashed or indented line is an activity; “— 5d” sets its duration in workdays (5 if omitted).

// Milestone: <name> — a milestone on the deliverable above it.

// Activities chain finish-to-start in listed order; deliverables chain too (uncheck “Link deliverables” in the dialog if unwanted).

// Your plan — replace the names, add or delete lines freely

Project: My Project

Phase: Phase 1

1. Deliverable 1

- Activity 1.1 — 5d

- Activity 1.2 — 5d

2. Deliverable 2

- Activity 2.1 — 5d

- Activity 2.2 — 5d

Milestone: Phase 1 Complete

Phase: Phase 2

3. Deliverable 3

- Activity 3.1 — 5d

- Activity 3.2 — 5d

// Worked example (commented out — remove the leading // to use it)

// Project: Substation Upgrade

// Phase: Design

// 1. Protection Relay Study

// - Collect existing relay settings — 5d

// - Coordination study — 10d

// - Issue settings report — 3d

// Milestone: Settings Approved

// 2. Physical Layout Drawings

// - Draft general arrangement — 8d

// - Client review — 5d

// Phase: Construction

// 3. Install Protection Panels

// - Demolition and prep — 4d

// - Panel installation — 12d

// - Point-to-point testing — 6d

// Milestone: Panels Energized